OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 10/22/2015 | **Location:** | Teleconference |
| **Facilitator:** | Sherri Simons | | |
| **Time:** | 2:30pm-3:00pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Brad Fisher | **P** | Josh Temkin | **P** |
| Sherri Simons | **P** | Birali Hakizumwami |  |
| Sue Stephens |  | TJ Cope | **P** |
| Tony Burleson | **P** | Tom Bigelow | **P** |
| Kathy Coupland | **P** |  |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/20/2015 | Meeting with the VA to discuss:   * Local Refills * Controlled Substances across state lines * Alternate Matching * Locking   Questions: How are local controlled substances identified today? What filter logic to use for controlled substance? | Sherri | Open |  |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Open |  |
| 10/22/2015 | Discuss with COR about getting the IBM Suite and version of IBM Suite into the Innovation Sandbox. | Sherri | Open |  |
| 10/22/2015 | Establish a standard weekly meeting with the COR and appropriate stakeholders to keep informed on the progress and be aware of upcoming events | Sherri | Open |  |

**Internal Team Action Items Outstanding**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| 10/20/2015 | Reschedule Daily Scrum Meeting using Skype Teleconferencing 2:30:2:45. | Sherri/ Cecilia | Open |  |
| 10/20/2015 | Update CPMP with TJ’s deliverable matrix and build out milestone deliverables. | TJ/Sherri/ Cecilia | Open |  |
| 10/20/2015 | Base year project artifacts (e.g. test plans) retrieved. | Sherri/Josh Temkin | Open |  |
| 10/20/2015 | Develop Team Collaboration Site on The BITS Group SharePoint. | Sherri/Zach | Open |  |
| 10/21/2015 | Use Case for Controlled Substances – Follow up with Birali when he returns to received feedback. | Sherri | Open |  |
| 10/22/2015 | RTC for Brad | Sherri | Open |  |
| 10/22/2015 | Find out from Mike Henderson if the Project Repository can be granted to the team. | Sherri | Open |  |

| **Discussion Notes** |
| --- |
| * Tom and Tony provided their questions in the form of an Email after the meeting. Please read below, as they will be reviewed during the meeting scheduled on October 23rd. * Sherri provided an update to the meeting with the HDR/CDR teams.   + Action Item: Establish a standard weekly meeting with the COR and appropriate stakeholders to keep informed on the progress and be aware of upcoming events.   + Action Item: Brad to receive the schema   + Action Item: Find out from Mike Henderson if the access to the Project Repository can be granted to the team. * Sherri stated the COR is engaging the EMI team and should receive an update on progress tomorrow. * Kathy provided a brief update on the RSD and mentioned that if Tony and Tom’s questions were discussed in a team format that information could contribute to input into the RSD. * RTC for Brad   + Action Item: Sherri to follow up * Josh provided a status that SRA is still researching to find the data for the base year project artifacts – ongoing. * Ton mentioned that one of the immediate questions he would like addressed is how is the development site being set up for developers. It was said that the Innovation Sandbox does not have the IBM suite available.   + Action Items: Sherri to discuss with COR about IBM Suite and version of IBM Suite. * Sherri announced she plans to work with the COR to submit the OneVA Pharmacy Implementation Project as an entry to the Federal Health IT (FHIT) Innovation Award. |
|  |

**Additional Notes sent after the meeting from Tony and Tom:**

1. How many Prescription Managers are there? Is there one Prescription Manager per MTF or is there only one central Prescription Manager for all MTFs? The SDD wording seems to indicate a single manager for all MTFs in some cases, many managers in others. Figure 1 below depicts both options. A deployment diagram would be really nice to have.
2. Is the Prescription Manager stateful (meaning does it have a dedicated database only it connects to)?
3. When the “Provides Remote Orders” sub-use case executes, is this a broadcast to all VistA instances?
   1. How does the Prescription Manager “know” the addresses of all the MTFs? (it is a “Proxy to remote VistAs” [see SDD section 3.3])
   2. Who manages those lists of active MTFs?
   3. Does a timeout (i.e. no response) mean the MTF’s network connection is down? If that down remote MTF has an active prescription, how would the requesting system know?
4. In the “View Orders” use case, step 4 states, “The Prescription Manager system will retrieve the prescriptions from ***all previous treatment facilities*** [of the patient] excluding local facility.” (Emphasis added). Where is that information stored?
5. The GitHub project generates several artifacts. Two WAR-files and two JAR-files. The PharmacyManager.war is the prescription manager. Where is the LLPRouter.war deployed? Section 2.2 of the SDD only lists the entities and their responsibilities.
6. What version control system are we using?
7. What task management system are we using?
8. Are we using a continuous build system?
9. I saw the code referencing J2EE containers; is there any constraints on the vendor and/or version (e.g. Apache TomEE 1.7.2)?
10. Since this effort leads into a production deployment, that means install scripts and instructions are needed correct? Is there any pre-existing mechanisms for this?
11. Where is our development environment?
    1. Do we create a local development environment?
    2. Does the VA provide that for us?
    3. Is that a sandboxed environment where we can perform multiple deployments per hour?
    4. How long does it take to get that access?
12. From the contact list, it seems there is only one Java developer (me) and one VistA developer (Brad Fisher). Is that correct?

I am still very unclear what work needs to happen on the Java side. I see a Jim Horner’s name in the Java code. Is he still accessible for questions if needed?