OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 10/23/2015 | **Location:** | Teleconference |
| **Facilitator:** | Sherri Simons | | |
| **Time:** | 2:30pm-3:00pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Brad Fisher | **P** | Josh Temkin |  |
| Sherri Simons | **P** | Birali Hakizumwami |  |
| Sue Stephens |  | TJ Cope | **P** |
| Tony Burleson | **P** | Tom Bigelow | **P** |
| Kathy Coupland | **P** |  |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/20/2015 | Meeting with the VA to discuss:   * Local Refills * Controlled Substances across state lines * Alternate Matching * Locking   Questions: How are local controlled substances identified today? What filter logic to use for controlled substance? | Sherri | Open |  |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Open |  |
| 10/22/2015 | Discuss with COR about getting the IBM Suite and version of IBM Suite into the Innovation Sandbox. | Sherri | Open |  |
| 10/22/2015 | Establish a standard weekly meeting with the COR and appropriate stakeholders to keep informed on the progress and be aware of upcoming events | Sherri | Open |  |

**Internal Team Action Items Outstanding**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| 10/20/2015 | Reschedule Daily Scrum Meeting using Skype Teleconferencing 2:30:2:45. | Sherri/ Cecilia | Open |  |
| 10/20/2015 | Update CPMP with Contract Deliverable matrix and build out milestone deliverables. | TJ/Sherri/ Cecilia | Open |  |
| 10/20/2015 | Base year project artifacts (e.g. test plans) retrieved. | Josh Temkin | Open |  |
| 10/20/2015 | Develop Team Collaboration Site on The BITS Group SharePoint. | Sherri/Zach/Kathy | Closed | 10/26/2015 |
| 10/21/2015 | Use Case for Controlled Substances – Follow up with Birali when he returns to received feedback. | Sherri | Open |  |
| 10/22/2015 | RTC for Brad | Sherri | Open |  |
| 10/22/2015 | Find out from Mike Henderson if the Project Repository can be granted to the team. | Sherri | Open |  |
| 10/23/2015 | Tony to reach out to Josh to schedule time with Jim Horner for walk through. | Tony | Open |  |

| **Discussion Notes** |
| --- |
| * Sherri provided an update to the meeting with Mr. Paterson. Items discussed:   + Regular meeting with key stakeholder groups will be scheduled   + Monthly Scorecards will be submitted   + Agreement to submit the OneVA Pharmacy Implementation Project as an entry to the Federal Health IT (FHIT) Innovation Award was reached.   + eMI Team in progress of organizing   + OSEHRA license discussion   + Sandbox – try to see if team members with access can still get in   + HDR/CDR meeting met objectives. * Brad provided a high-level architectural overview of the prototype noting that Prescription Manager will be replaced by eMI (one single Prescription Manager acting as a proxy and message router – affording a single point of failure.) There is no database back end; queries are made to VistA instance and data is passed via messaging. * Brad fielded several questions and Tony asked if he could make contact with Jim Horner.   + Action Item: Tony to reach out to Josh to request time with Jim Horner. |
|  |