OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/03/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami | **P** | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons |  |
| Sue Stephens |  | TJ Cope | **P** |
| Tony Burleson | **P** | Tom Bigelow | **P** |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Cecelia | The submission requires a PMAS number which we don't have. Sherri is going to touch base with OSHERA expert to determine how to proceed. |  |
| 10/22/2015 | Discuss with COR about getting the IBM Suite and version of IBM Suite into the Innovation Sandbox. Discuss about getting an eMI contact and/or meeting set up with the team ASAP. | Cecelia | Cecelia anticipates receiving contact name by 11/04/2015; Critical Item. |  |
| 11/02/2015 | Cecelia to speak with COR to gain clarity on testing expectations | Cecelia | In Progress |  |
| 11/02/2015 | Cecelia will ask the COR about the VistA Innovation Sandbox IP addresses. | Cecelia | In Progress |  |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/20/2015 | Base year project artifacts (e.g. test plans) retrieved. | Josh Temkin/ Tom | Closed | 11/03/2015 |
| 10/28/2015 | Kathy to recreate architectural diagrams in Visio as originals are not available. | Kathy received software | In Progress – meeting with Tech team 11/03/2015 |  |
| 11/02/2015 | Cecelia will furnish Brad the VistA patches spreadsheet so he can review for overlapping routines. | Cecelia / Brad | Closed | 11/03/2015 |
| 11/02/2015 | RRC access needed to add requirements (due 10/30/2015). | Cecelia | Kathy will add the requirements in RRC.  Cecelia will add the User Stories in RTC and then mark those Stories that were completed in the pilot as Done. |  |
| 11/02/2015 | Remove 2.6.1.9 from RSD | Kathy | Kathy to create Baseline RSD. Cecelia to distribute to VA. |  |
| 11/02/2015 | RTM Development | Cecelia | Cecelia will move the RTM that was created for the pilot to the new template for the team. |  |
| 11/02/2015 | Cecelia will work with the eMI team to get the eMI POC. | Cecelia | In Progress |  |
| 11/02/2015 | Cecelia to ask 1) how to get Brad access to the PSO area on FORUM and 2) see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | In Progress |  |

| **Discussion Notes** |
| --- |
| * Cecelia will find out from COR if we can go directly to the eMI group for answers and understanding. * Kathy to hold a meeting complete forms (ASSES and SEDR) for ESE registration. * Tom reported he and TJ met to discuss the documents received from SRA/Qbase from the base line efforts. He was able to find the latest code from STASH. Closing out action item today. * Brad reported he has everything he needs from the stakeholders, as he met with them last Thursday, therefore the action item will be closed. * Tony had outstanding questions for the HDR/CDS team. Kathy to compile questions and provide to Cecelia and Sherri. * Cecelia mentioned that Rational access will be soon to come. * Cecelia provided patch list to Brad. Action item will be closed today. |
|  |