OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/05/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:00 pm-2:30 pm | | |

Today’s meeting included the members of the HDR/CDS Team – Narasa Surala and Baron Woods

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami | **P** | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson |  | Sue Stephens |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Cecelia | The submission requires a PMAS number which we don't have. Sherri is going to touch base with OSHERA expert to determine how to proceed. |  |
| 10/22/2015 | Discuss with COR about getting the IBM Suite and version of IBM Suite into the Innovation Sandbox. Discuss about getting an eMI contact and/or meeting set up with the team ASAP. | Cecelia | Cecelia anticipates receiving contact name by 11/04/2015; Critical Item. |  |
| 11/02/2015 | Cecelia to speak with COR to gain clarity on testing expectations | Cecelia | In Progress |  |
| 11/02/2015 | Cecelia will ask the COR about the VistA Innovation Sandbox IP addresses. | Cecelia | In Progress |  |
| 11/04/2015 | What happens if the remote process decrements the refill balance to find out the local pharmacy inventory does not have the drug on hand. Is inventory a scope creep? | Cecelia to check with Stakeholders | Open |  |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 11/02/2015 | RRC access needed to add requirements (due 10/30/2015). | Cecelia | Kathy will add the requirements in RRC.  Cecelia will add the User Stories in RTC and then mark those Stories that were completed in the pilot as Done. |  |
| 11/02/2015 | Remove 2.6.1.9 from RSD | Kathy | Baseline RSD sent to VA 11/03/2015 | Closed |
| 11/02/2015 | RTM Development | Cecelia | Cecelia will move the RTM that was created for the pilot to the new template for the team. |  |
| 11/02/2015 | Cecelia will work with the eMI team to get the eMI POC. | Cecelia | In Progress |  |
| 11/02/2015 | Cecelia to ask 1) how to get Brad access to the PSO area on FORUM and 2) see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | In Progress |  |

| **Discussion Notes** |
| --- |
| * Tony lead the discussion by asking questions to Narasa about endpoints and such.   + What is the RESTful endpoint API to query for a patient's active prescriptions (i.e. what is the URL and what parameters are needed)?   + The json response needs to have all the information for a KTB^K13 response, can the HDS have a single response to do that?   + I'm trying to map the .xsd files to a KTB^K13 HL7 message.  Is this something that has already been done by HDS?  For example I am trying to map from the .xsd file’s OutpatientMedicationPromise the RDT segment of an HL7 file. * Brad walked Narasa through the OneVA Pharmacy process explaining the query from the HDR/CDS and the update back to the remote VistA site. * Birali explained some architectural areas and further asked questions and requested examples from Narasa. * Narasa provided an overview of the HDR/CDS process, what has been exposed related to Pharmacy, understanding of HL7 messages, etc. * Narasa sent and Email with the following message: Find enclosed a couple of different mapping spreadsheets that I have. These were done a long time ago – so there may be a few variations – but they cover most of the VistA to XSD and some level of HL7 mapping as well. * It was decided that Tony, Birali, and Brad would meet, review all the materials, receive examples of messages, and Narasa agreed to communicate to this team via Emails. |
|  |