OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/06/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-4:00 pm | | |

Today’s meeting included the members of the eMI team

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami | **P** | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson | **P** | Vu Le | **P** |
| Randy Brown | **P** |  |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Sherri to meet with Jack on 11/09/2015 |  |
| 11/04/2015 | What happens if the remote process decrements the refill balance to find out the local pharmacy inventory does not have the drug on hand. Is inventory a scope creep? | Cecelia to check with Stakeholders | Rob Silverman understands this is outside the scope of the current deliverables | Closed 11/06/2015 |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | | RRC access needed to add requirements (due 10/30/2015). | Kathy | Complete by end of day 11/09/2015 |  | |
| 11/02/2015 | RTM Development | Cecelia | Wait until requirements are loaded into RRC |  |
| 11/02/2015 | Cecelia to ask 1) how to get Brad access to the PSO area on FORUM and 2) see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | The first item is Closed. The 2nd item Cecelia sent note to Heidi and Donna |  |

| **Discussion Notes** |
| --- |
| * Cecelia is reaching out to the pharmacy team to see if there is a patched environment that is up to date that we can use. She is going to check if there is a need for an ISO as it is part of VistA. * Inventory discussion was brought up and determined it was not in scope as Rob Silverman has acknowledged such. * Kathy and Brad are working on the new SDD format; Kathy will merge Brad’s version then turn over to Brad and Tony. Visio diagrams are done. * TJ working on scripts and working through Sandbox access issues. * Tom and Tony need access to environment. We all need ids to get in. * eMI discussion:   + Tony is reviewing the code to communicate to VistA and the HDR/CDS. Looking to get answers from eMI about REST end points and to determine if there is already a URL with pharmacy capabilities.   + Brad provided the example of what the purpose of OneVA Pharmacy is to Randy. Looking to deploy services that this team develops to eMI platform including:     - Routing function     - Confirmation function     - Update Remote VistA function (transformation).   + Vu provided the team with Enterprise Messaging Infrastructure (eMI) eMI-SOA System Design Document (SDD) which should help educate the OneVA Pharmacy members. If Tony has any questions, he can Email Vu.   + Randy left a message for Richard to see if OneVA Pharmacy can begin to use their Cloud environment as development needs to be complete by end of December. |
|  |