OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/09/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

Today’s meeting includes some meeting notes from the 12:30 pm review with the eMI team.

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami | **P** | Brad Fisher |  |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson | **P** | Richard | **P** |
| Randy Brown | **P** | Ruth | **P** |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Sherri to meet with Jack on 11/09/2015 |  |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | RTM Development | Cecelia | In Progress |  |
| 11/02/2015 | Cecelia to ask 1) how to get Brad access to the PSO area on FORUM and 2) see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | The first item is Closed. The 2nd item Cecelia sent note to Heidi and Donna |  |

| **Discussion Notes** |
| --- |
| * eMI meeting summary   + Randy Brown will create an Email to being the approval process for the OneVA Pharmacy Implementation team to use the self-service eMI model   + Ruth was assigned by Richard to coordinate all technical details – looking into seeing if the IBM stack can be available in the Innovation Sandbox. Ruth to work with Demetrius.   + Richard will schedule the meeting with Steve to get his support for the OneVA Pharmacy team to implement via the self-service model. * Tom and Tony are continuing their deep dive into the information HDR/CDS and the eMI team provided, along with understanding the environment. * TJ and Brad are engaging the Help Desk in getting the team the access needed for the Innovations Sandbox. The goal is to be able to execute the prototype and utilize the test patients and various VistAs set up. In progress. Daily adventure. * Cecelia is in progress of populating the RTC. * Kathy completed entering the RSD into the Rational DOORS Next Generation (RDNG) VA platform. |
|  |