OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/10/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami | **P** | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson | **P** |  |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Sherri to meet with Jack on 11/09/2015 |  |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | RTM Development | Cecelia | In progress |  |
| 11/02/2015 | Cecelia to ask 1) how to get Brad access to the PSO area on FORUM and 2) see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | The first item is Closed. The 2nd item Cecelia sent note to Heidi and Donna |  |

| **Discussion Notes** |
| --- |
| * Cecelia updated the team on discussions with Josh regarding Development and SQA; suggested to contact VistA Intake. HDR/CDS is internal to the VA therefore the eMI will not be able to send the query to the HDR/CDS when running for the Innovations Sandbox. It may be that in order to perform required testing the VA footprint access needs to be granted.   + Discussions regarding which site to use (e.g. Phoenix, Denver) and team suggested Florida (West Palm Beach popular with snowbirds).   + Working on finalizing all required documents needed for this project to be approved.   + Code needs to be registered and scanned, with the exception of the MUMPS code. Tony and Birali can download a version of the software to run the code through prior to turning it over the VA. * Tom reported no updates. * Kathy reported SDD in progress – adding all the base year artifact information into the SDD. * TJ and Brad are still spearheading the access for the team to the Innovations Sandbox and to be able to fully execute the prototype in the environment.   + Discussed server information and Birali followed up after the meeting with Email to the team. |
|  |