OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/12/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson | **P** |  |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Sherri to meet with Jack on 11/09/2015 |  |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | RTM Development | Cecelia | In progress |  |
| 11/02/2015 | Cecelia to ask 1) how to get Brad access to the PSO area on FORUM and 2) see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | The first item is Closed. The 2nd item Cecelia sent note to Heidi and Donna |  |

| **Discussion Notes** |
| --- |
| * Cecelia updated the team and shared the ProPath templates for all required documentation deliverables are on the SharePoint. During the IPT meeting she shared Rob Silverman is looking for volunteer testing sites and that volume will range from an increase of 10-100 scripts per day per site. * Kathy shared:   + ASSESS was complete.   + SEDR in progress.   + RRC is complete.   + Base year Technical Manual is being sent to Brad to review as the data in the manual is input into the SDD.   + Kathy to send SDD link to everyone. * Brad shared:   + Worked on the ASSESS and in the middle of SEDR.   + Reviewing SDD & Technical Manual.   + Setting up access codes and verify codes. * Tom is shoring up the environment set up. * TJ shared:   + Master Test Plan – need more understanding around testing   + Shared how he was successful in getting into the Innovations Sandbox.   + Using scripts within Visual Basic.Net and run through terminal server. * Tony shared:   + Simulating end points for HDR/CDS and generating client code to consume it.   + He has been Fortified trained in end user and secured code.   + VA Java Standards not trained but trained in Java standards.   + Brad shared he is trained in MUMPS standards. |
|  |