OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/13/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami | **P** | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson | **P** |  |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Sherri to meet with Jack on 11/09/2015 |  |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | RTM Development | Cecelia | In progress |  |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/13/2015 | Birali and Tony need Email and phone number for Ruth to move forward with eMI. | Cecilia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia updated the team and shared a conversation with Josh that VistA Intake stated that OneVA Pharmacy does not qualify and is too complex for VistA Intake. Josh to follow up with Sr. VA Management. * Cecelia is making contact with a person for a VistA development environment. * Tony is being held up because does not have the software for the eMI. Cecelia will provide Tony and Birali Ruth’s Email address and phone number so she can assist. * Tony is developing locally but it will be a throw away. Concerned about the 5-week time frame remaining. * Brad has access to Forum so he can create Patch information per Rod. * Kathy queried the team on the 3-terms: Pharmacy Remote Prescription Manager, Pharmacy Manager, and Prescription Manager. They all refer to the middleware tier of the OneVA Pharmacy effort. Birali stated that going forward it will be referred to as VAeMI-Middleware. Kathy will use this in documentation. |
|  |