OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/16/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami | **P** | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson | **P** |  |  |

**Business Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/21/2015 | Brad needs access to upload POC/Pilot Build. | Sherri | Sherri to meet with Jack on 11/09/2015 |  |

**Internal Team Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | RTM Development | Cecelia | In progress |  |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/13/2015 | Birali and Tony need Email and phone number for Ruth to move forward with eMI. | Cecilia | Open |  |
| 11/16/2015 | Birali and Tom to reach out to Ruth | Birali / Tom | Open |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open |  |
| 11/16/2015 | VA ForumForUs for OneVA Pharmacy Training | Cecelia to speak to Rob Silverman |  |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia updated the team and shared a conversation with Josh that VistA Intake stated that OneVA Pharmacy does not qualify and is too complex for VistA Intake. Josh to follow up with Sr. VA Management. * Brad is in need of a development environment that has HDS/CDR in play. * Brad created Patch # shared with Team via Email. Cecelia to find out if Patch can be added to the Patch Spreadsheet. * Master Test Plan in progress (TJ / Kathy – rest of the team to review.) * Tom establishing the Dev environment; installed tools, navigating through environment. * Brad attempting to get into the other two environments. Innovation Sandbox does not connect eMI / HDR/CDS – may be able to do so in Dev environment; unknown. * Cecelia is making contact with a person for a VistA development environment. * TJ sent out the Email to access the VistA Innovations Sandbox. Developed Master Test Plan but much will change if the environments change. Will have to develop much from scratch. Concerned there will be a timing issue (running out of time) if the environments are not established quickly. |
|  |