OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/18/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Tony Burleson | **P** |  |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | Birali and Tom to reach out to Ruth | Birali / Tom | Cecelia inviting Ruth to Team Meeting (11/19 Email) |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | VA ForumForUs for OneVA Pharmacy Training | Cecelia to speak to Rob Silverman | Open |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 11/18/2015 | IBM Enterprise license needed for Tony to install. | Cecelia to reach out to Sandbox POC | Open |  |
| 11/18/2015 | CAG Access for Team Members | Cecelia to follow up with Josh | Open |  |
| 11/18/2015 | PIV Cards update | Cecelia to follow up with Sherri | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia announced the Enterprise Testing Services folks agreed to provide 3 VistA modules but she needs to create an Interconnect Agreement. Brad said he would help her complete the document. * Cecelia announced the RTM was complete in the Rational Tools. * Cecelia to follow up with Josh on CAG Access and with Sherri on PIV Cards. * Kathy working on Master Test Plan with TJ; outstanding Emails to Team members for input. SEDR done. * TJ – concerned about finalizing the test environment in order to finalize the Master Test Plan. * Tony is working to stand up the simulated HDR/CDS placeholder in order for full connectivity. He wants to know how the software is installed in the Sandbox. It appears he needs an IBM Enterprise Licenses.   + Cecelia to reach out to the Innovation Sandbox POC for advice.   **TECHNICAL MEETING NOTES**  The following notes were taken from the Technical meeting that occurred the same afternoon at 3:30. Tony will use a standard messaging bus to communicate and send HL7 messages to the Innovation Sandbox Dev 1 box. Brad will review the log to see if the message was received successfully. Tony should receive a message back to indicate such. This will be the placeholder used until the eMI environment in Dev is connected, allowing Tony to build out all the software he needs to complete for this project. Once finished, he would promote the software from the Dev environment to the eMI test environment. |
|  |