OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/20/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 11/18/2015 | IBM Enterprise license needed for Tony to install. | Cecelia to reach out to Sandbox POC | Open |  |
| 11/18/2015 | CAG Access for Team Members | Cecelia to follow up with Josh | Open |  |
| 11/19/2015 | Follow up with BITS Group mgmt. on purchasing the $700 eMI software version 7 and support agreement. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Kathy opened up the discussion, summarizing the eMI events and situation. Cecelia concluded and shared that she will be taking up the issue with Josh. * Kathy opened up a discussion on the Master Test Plan regarding what can be accomplished without having environments in place and other unknowns. Cecelia and other team members provided input and it was decided that to conduct the walk through on Tuesday and if there are unknowns, ‘TBD’ is appropriate. * Tony stated he was going to provide input to the RSD and is in the process of coding and completing the intermediate plan that Birali suggested during the Technical meeting, wait for the decision on eMI. * Tom stated he is getting himself up to date with Java. * Brad exchanged emails and concluded that it is a major coordination of patches to get the development environments up and running. The 5-weeks remaining is of grave concern. * TJ spoke about the Master Test Plan walk through and status on test case development. He is hoping for more build out on the SDD so he can include all exceptions in the testing. * Cecelia stated to generically use VistA System 1, VistA System 2, and VistA System 3 in the Master Test Plan and documents as opposed to Dev 1, Dev 2, Dev 3. * Cecelia is following up with the coordinator of the Innovations Sandbox. |
|  |