OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/23/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 11/18/2015 | IBM Enterprise license needed for Tony to install. | Cecelia to reach out to Sandbox POC | Meeting with BC 24th |  |
| 11/18/2015 | CAG Access for Team Members | Cecelia to follow up with Josh | Closed | 11/23/2015 |
| 11/19/2015 | Follow up with BITS Group mgmt. on purchasing the $700 eMI software version 7 and support agreement. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia shared with Josh that an Enterprise license was needed for the Sandbox. Josh to take it up with Sr. Management. * Kathy is working on the Master Test plan and will be ready to send to Cecelia and TJ by end of day; reviewing with Team on Tuesday. * Tom is getting up to speed on Java and coordinating the fingerprinting. * Brad is going to go through the requirements to see what he can code. * TJ – test cases and Master Plan. * Tony – working on Java Client Code without a simulated end point. |
|  |