OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/24/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

BC Collins – Sandbox support – guest speaker

Technical Notes at the end of this document (3 pm- 3:30 meeting)

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher |  |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 11/18/2015 | IBM Enterprise license needed for Tony to install. | Cecelia to reach out to Sandbox POC | Meeting with BC 24th |  |
| 11/19/2015 | Follow up with BITS Group mgmt. on purchasing the $700 eMI software version 7 and support agreement. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Tony initiated the discussion to provide BC with the background. BC said that he would be willing to help install the IBM eMI software if he had a contact to work with. However, waiting until Brad drives the next steps. * BC did say he would like to put the code in GitHub and he would give each team member access. * Kathy and TJ will update the Master Test Plan and distribute to the team for read through.   **TECHNICAL MEETING: (3 pm Birali, Tony, Tom, Kathy)**   * Birali reviewed both Version 9 and Version 10 to understand the difference between the two versions. He concluded that the difference does not have a high impact on the work being done by the OneVA Pharmacy project. He directed Tony to do as follows:   + Download and Install the 30-day trail software from the IBM site into the Innovation Sandbox     - ACTION ITEM: Tony needs more space so he is going to connect with TJ and ask TJ to use his contact and relationship with Sandbox Help Desk Tony to request this space.   + Instead of using the Health Care Connectivity Pack, Tony to use the Version 10 available from IBM as a 30-day trial.     - ACTION ITEM: Cecelia to discuss with IBM to see if the 30-day can be extended to 3-4 months.   + Tony to being the Java development and test the client in Java compute mode. Although it is not robust as the Health Care Connectivity Pack, it will demonstrate to the VA the functional processes – connecting to the HDR/CDS service; connecting to remote VistAs, and simulate a refill going through the eMI bus.   + Tony shared with Birali about BCs suggestion to put the code in GitHub. Birali suggested asking BC to create a new Branch (a new master) for our project leaving Jim Horner’s prototype as is.   + May also use GitHub to log issues during preliminary testing done by team members (e.g., Kathy and Cecelia.)   + Tony discovered that ‘happy’ (sp?) has both a listener and sender class so he’ll be migrating to ‘happy’ (sp?)   + Tony building the property configuration file in .CSV format. Birali said this was fine. |
|  |