OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/25/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow |  | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 11/18/2015 | IBM Enterprise license needed for Tony to install. | Cecelia to reach out to Sandbox POC | Tony will use 30-day free trial | 11/25/2015 |
| 11/19/2015 | Follow up with BITS Group mgmt. on purchasing the $700 eMI software version 7 and support agreement. | Cecelia | Tony will use 30-day trial | 11/25/2015 |
| 11/25/2015 | Tony needs more space on the Innovations Sandbox. Reached out to TJ for coordinating with the Help Desk. | TJ | Open |  |

| **Discussion Notes** |
| --- |
| * Tony needs space on Win3 server and requesting TJ’s assistance in working with the Help Desk. He plans to install the 30-day IBM eMI software V10. Tony has downloaded the software to his local machine. Once the VM is ready in the Sandbox, will install. * Brad brought up a discussion on automated testing vs. manual testing, especially since environments are not stable and available as they will be when moving into productions. TJ spoke about Jim Horner’s scrip to create patients and prescriptions but that tool will not be available in the current project. * Tony plans to deep dive into what HDR/CDS uses as an identifier. It has been assumed to be the ICN. * Brad shared with the team that we should not let eMI be a showstopper. With that discussion, Tony mentioned 5-open source options available. Cecelia requested Tony send an Email to her with the 5-open source options and she’ll validate if any are VA TRM approved. * Brad brought up a concern, echoed by the team – the timeline is in jeopardy because of the lack of a proper environment that contains the most current VistA software and patch, IBM’s eMI, and HDR/CDS connectivity. |
|  |