OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/27/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow |  | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 11/25/2015 | Tony needs more space on the Innovations Sandbox. Reached out to TJ for coordinating with the Help Desk. | TJ | Open |  |

| **Discussion Notes** |
| --- |
| * TJ spoke about releasing the Master Test Plan baseline and that he is working on an analysis of the project schedule, tasks, and contract deliverables. * Kathy working on VA ForumForUs, Master Test Plan, SDD updates, and Executive Summary. * Tony is working on the diagram needed for the VA ESE process and inspecting the HDR/CDS client. * Brad is working on the VistA logic. He has an outstanding question for the Pharmacy SMEs that he will bring up on Thursday, which is, what to do about the drug matching logic when two or more product ids are returned by HDR/CDS? Does he present a screen and allow the Pharmacist to select the one? * Cecelia to send the Cheryl\* server list out for those to get access to the SQA accounts. * Brad needs access to Rational items. * Outstanding still are Tom and Tony’s fingerprints. * TJ has an appointment for PIV card next week. Kathy and Cecelia have theirs. |
|  |