OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 11/30/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher |  |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 11/25/2015 | Tony needs more space on the Innovations Sandbox. Reached out to TJ for coordinating with the Help Desk. | TJ | Open |  |

| **Discussion Notes** |
| --- |
| * Team provided comments about the Executive Summary. Cecelia made decision to move forward with the 30-day trail of IBM eMI. TJ following up with the Help Desk to gain disc space needed. * Overall, once Tony installs the 30-day trial software the Innovations Sandbox environment still does not have a connection to HDR/CDS, nor is the VistA software current with patches, however, Brad and Tony’s development will move forward. * Brad provided an update to Kathy that he is 70% complete with VistA software development. * Tony provided the following updates for the 3-areas of VAeMI-Middleware:   + 30% complete with the coding to make calls to VistA.   + 30% complete with the coding to make calls to HDR/CDS.     - In progress of developing mock up messages that will be used in place of HDR/CDS, however, slow going.   + 0% complete with the eMI configuration as there is no eMI software yet. * It was discussed that if the VA does not provide a server to stand up the IBM eMI 30-day trial software in a central place, SQA fully functionality testing will not move forward; this will be considered a show stopper. * Cecelia received email that Bay Pine servers are up. Kathy to submit for access. |
|  |