OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/02/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

The following guests attended the meeting to discuss the Systems Engineering and Design Review (SEDR) form:

Terry Palmer ([terry.palmer@va.gov](mailto:terry.palmer@va.gov))

Theo Brotsis ([theo.brotsis@va.gov](mailto:theo.brotsis@va.gov))

Robert Hufnagel ([Robert.hufnagel@va.gov](mailto:Robert.hufnagel@va.gov))

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 12/02/2015 | Tony to assist in the packet capture for capacity projection once an environment is up and successfully executing round robin transactions. | Tony | Awaiting stable environment |  |
| 12/03/2015 | Coordinate a meeting with the HDR/CDS team and Bay Pines | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia gave our guests an overview of the business process. Kathy quickly injected the technical aspects with VistA, IBM eMI, and HDR/CDS. Cecelia fielded the questions and the guests reported they will use an estimated volume of 4,000 new transactions per day to the network. They would like to place an agent on the environment for a packet capture. Tony requested an understanding of the technical aspects of what they are referring to as an agent (and it appears Tony understood!) Tony suggested Wire Shark and they seemed okay. * During the meeting Kathy sent the following to the guests Email: * **Dispense Order Sequence Flow** * **View Order Sequence Flow** * **Component Diagram** * **Link to Jim Horner’s You Tube** * <https://www.youtube.com/watch?v=4DC0M5Bg-40> * TJ mentioned he has refocused his efforts on test scripts   Cecelia mentioned she is working with the HDR/CDS to jump start the process of connectivity to their environment in Bay Pines. Received this information from Brenden McNamara (HDR/CDS team) If these are new VistA systems then it’s unlikely that the HDRDAT database has been installed.  I would ask Pay Pines.  I would suggest pulling my team (HDR Cache team) into the loop and coordinate a meeting with Pay Pines.  ACTION ITEM: Cecelia to coordinate a meeting with Bay Pines & HDR/CDS team.   * Discussion took place about engaging the COR and his group to complete the necessary eCARF documents to activate both Kathy and TJ’s VA active directory system network and Email credentials. In addition, provide TJ remote access connectivity. TJ to follow up with Zee. |
|  |