OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/03/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 12/02/2015 | Tony to assist in the packet capture for capacity projection once an environment is up and successfully executing round robin transactions. | Tony | Awaiting stable environment |  |
| 12/03/2015 | Coordinate a meeting with the HDR/CDS team and Bay Pines | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia is awaiting to hear back from Josh on the Sr. Management’s position about eMI. * Cecelia submitted the Interconnect Agreement. * Tony and Tom were fingerprinted. * Cecelia will speak to Josh on Friday morning about eCARF forms for Kathy and TJ. * Brad identified a 4th machine needed and submitted a ticket to the Help Desk. * TJ discussed about the Create Patient Services and Create Prescription Service. * Cecelia reviewed the upcoming Work/Test document. TJ is concerned about the short time frame and looking for all the deliverables and their due date to be placed into the Project Schedule. * TJ plans to demo test scripts in a future meeting. * Kathy provided an update that she is in progress of creating the Lessons Learned document. |
|  |