OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/08/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Cecelia sent note to Heidi and Donna |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | Open –Email to Heidi and Donna |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 12/02/2015 | Tony to assist in the packet capture for capacity projection once an environment is up and successfully executing round robin transactions. | Tony | Awaiting stable environment |  |
| 12/03/2015 | Coordinate a meeting with the HDR/CDS team and Bay Pines | Cecelia | Open |  |
| 12/07/2015 | Check with Bay Pines to find out if there are any issues changing the site number for two of the 3-VistA applications | Cecelia | Open |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia shared the following updates from her meeting with Josh:   + Cecelia to send Zee a follow up note and copy Josh about VA access for team members.     - As a side note, Tony and Tom are fulling fingerprinted and believe the electronic fingerprints were successfully submitted. Awaiting letter from Zee for next steps. Cecelia to follow up with Zee.   + By the end of the week there will be a server available within the VA network to install the middleware components. Once complete, Cecelia to follow up with eMI POC Ruth.   + Consideration is being given to assign an IT VA Project Manager to this project.   + VistA Intake program is going to accept the OneVA Pharmacy project.   + SQA system site assignments were made: 442, 554, 678     - TJ brought up a discussion about test cases and specific scenarios. Cecelia thought best to table the discussion and conduct a separate meeting with TJ, Tom, and Kathy. She will schedule.   + Tom is continuing to walk through the VB process and it is undecided which pieces of the old services should be focused upon. This will be determined during the Testing meeting Cecelia conducts, however, TJ would like the process to update the Excel with the test results work.   + TJ discussed the process of backing up the database, running test scripts, recover the database, and rerunning test scripts. Brad said this would not be possible in the Bay Pines environment. We won’t have access to restore VistA databases. Topic to be discussed during testing meeting. * Tony is continuing on with moving forward with the middleware components – integration and development. * Kathy announced the Technical Meeting will be a working session between Tony and Birali therefore no meeting notes. * Kathy has updated the Lessons Learned document and made available on the SharePoint. * Kathy going to share the Rob Silverman Exception list with TJ. * Brad announced that he started investigating the ‘exception’ processing that TJ has mentioned about the Pharmacist being able to select a drug differently than the one originally prescribed, label processing for the new drug, or changes to the label that the active Pharmacist would like to make, being in conversation with the patient. Brad thought he could manipulate the system code to make labels easier and resolve several exceptions. Brad to start Email dialog with Rob Silverman. Kathy and TJ hold off on creating an exception list for Rob and we’ll see how things progress with the interaction with Brad. * Kathy sent Brad Rob Silverman’s Email address. More to come! |
|  |