OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/09/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Josh |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | GitHub |  |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Open |  |
| 12/02/2015 | Tony to assist in the packet capture for capacity projection once an environment is up and successfully executing round robin transactions. | Tony | Awaiting stable environment |  |
| 12/03/2015 | Coordinate a meeting with the HDR/CDS team and Bay Pines | Cecelia | Open |  |
| 12/07/2015 | Check with Bay Pines to find out if there are any issues changing the site number for two of the 3-VistA applications | Cecelia | Open |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |
| 12/08/2015 | Reach out to Rob Silverman for exception / label discussion | Brad | Open |  |
| 12/08/2012 | Follow up with Zee about VA Access | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia shared the following updates from her meeting with Josh:   + VA Access in progress. Need everyone’s SSN.   + VistA Intake Program accepted OneVA Pharmacy. We will be given a new integration environment that will include 4-VistAs, eMI, and HDR/CDS. We will not be moving to the Bay Pines environment.   + Bill Walsh is the Project Manager assigned. * Discussion on the capability for the Pharmacist to select a drug other than the drug found on the remote VistA. Cecelia to bring up with Rob Silverman during the IPT meeting to determine if a direct match on the product id is not found, then the refill cannot occur. * Tony provided his update via Email: * “I had a very good session with Birali.  We got a request prescription message flow that has almost all the endpoints represented.  There is one major point in the flow where a lot of my code will reside.  I’ll be filling in most of those missing pieces this week.  Tom has been tasked with the creating the HDS SOAP client which I’ll call within that one major point.” * Kathy working on the VistA Intake Program Action items. |
|  |