OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/10/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 11/16/2015 | VA SharePoint | Cecelia to reach out to Pharmacy Stakeholders | GitHub | 12/10/2015 Using GitHub |
| 11/16/2015 | Need Dev / Testing environment with eMI and HDR/CDS – with 3 VistAs that are current with patches. Brad asked if he can a Gold version of VistA in the Innovation Sandbox. | Cecelia & Brad need to complete the Interconnect Agreement | Closed | 12/10/2015 Will use VistA Intake Program Environment |
| 12/02/2015 | Tony to assist in the packet capture for capacity projection once an environment is up and successfully executing round robin transactions. | Tony | Closed – turning back over to SEDR | 12/10/2015 |
| 12/03/2015 | Coordinate a meeting with the HDR/CDS team and Bay Pines | Cecelia | Closed | 12/10/2015 |
| 12/07/2015 | Check with Bay Pines to find out if there are any issues changing the site number for two of the 3-VistA applications | Cecelia | Closed | 12/10/2015 |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |
| 12/08/2015 | Reach out to Rob Silverman for exception / label discussion | Brad | Scheduled for the 15th |  |
| 12/08/2012 | Follow up with Zee about VA Access | Cecelia | Closed | 12/10/2015 |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia shared the following updates from her meeting with Josh:   + VA Access in progress. Cecelia resending onboarding forms to send to Kit.   + 2nd VistA Developers – Josh to submit Resource Request * Brad hasn’t received any new form regarding Extended Privileges but he does have them for another project. * Brad wanted Cecelia to let Josh know that he is being the Sysadmin on some of the project deliverables and this was not stated as part of the contract. Lockheed used to handle this before. Although it only takes a couple of hours, but it’s a learning curve. He is aware that he’ll need to create a domain name, communicate to Forum, and they reply. * Jos is aware there is one-month delay and Cecelia has asked the VistA Intake Program to advise us of what things we need to do as a team to be ready. * Drug matching discussion with Rob Silverman will occur on the 15th. * Brad plans to move from Innovation to the new environment. * Tony has not been successful in connecting to the VistA instances. He and Brad conducted a discussion during the meeting about this and decided to continue the conversation after the call. * Brad reported the issue with the environment that Task Manager continues to drop and will open a Help Desk ticket. |
|  |