OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/11/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns | **P** | Bill Walsh |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Cecelia | Open |  |
| 12/11/2015 | Determine what testing artifacts are required. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia shared that Bill was able to validate that all 4-instances of the VistA database will be the same. Per Email from Mark Kaufman: Yes, it’s the CHEYG04 image. * Brad can stand down on all the forms for EP. The VistA Intake Program found his current EP and approved. * The team talked about testing and TJ asked everyone to read the testing documents and advise him on the approach he should take as far which test cases should be tested. * Brad said Task Manager is still an issue but he has not yet submitted a ticket to the Help Desk. * Tony was able to simulate a response but can’t connect to the VistA. * Brad is not able to help him with creating a message. It may all have to wait until the new environment is available. * Testing discussions continue. Some team members think the amount of test scripts can be reduced and that the deliverable to prove that testing occurred may be as simple as sending in the log message and indicating generically what was tested; or update the Excel manually with a pass/fail. * No one has been able to find ProPath information about what is required. What was delivered during the Prototype may have been more than needed. TBD * Kathy reported she has VA access and scribed the IPT Stakeholder notes, the VIP daily notes, and met with TJ on understanding the testing process. Will be updating Master Test Plan to incorporate the change in testing methodology since we will not be creating the automated scripts that update the Excel with a pass/fail option. If the Excel is updated, it will be manual. Tom no longer working to update via VB because issues with 32-bit/64-bit applications. |
|  |