OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/16/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

Today’s meeting included guest Naeem Mian and Rob Silverman. Both were invited for a deep

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher |  |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns |  | Bill Walsh | **P** |
| Naeem Mian |  | Rob Silverman |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Cecelia | Open |  |
| 12/11/2015 | Determine what testing artifacts are required. | Cecelia | Closed | 12/16/2015 |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia announced to the team that the Contract Deliverables document was available on the SharePoint and owners were assigned. The document is color coded by owner. * Tony has been able to connect to and from but the mapping is outstanding and will be completed once connected to the new environment. * Bill stated Ruth needs the calendar appointment sent to her Email. Ruth is working to engage the eMI resources on the connectivity within the OneVA Pharmacy VIP environment. * Bill to engage a contact regarding MVI service. * Cecelia suggested using the 3 instance |
|  |