OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/17/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns |  | Bill Walsh | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Cecelia | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/17/2015 | Determine Automated Testing Tool available on the VA Network | Cecelia | Open |  |

/

| **/Discussion Notes** |
| --- |
| * Cecelia announced to the team that Kit is working through the access issues. It appears the VA has moved in complete ‘requirement’ mode for using PIV cards for all new hires. Cecelia shared that TJ has been approved.   + Kathy to send TJ step by step instructions for signing on along with the phone number to the Help Desk.   + Kathy sent Tom phone number to Help Desk. It appears they set up his account with the last 4-digits of his phone number instead of the last 4-digits of his SSN. * Bill reviewed the Master Test Plan with VIP associates and will be sending a separate note to Cecelia. * Tony explained the VAeMI-Middleware to Bill so he could understand the term loosely being talked about as Middleware. * Cecelia mentioned that Rob has an agreement with Denver to be an IOC site, in addition, is working to firm up an agreement with Salt Lake City and Sheridan, WY. There may be a ‘Process of Engagement’ form that needs to be submitted to onboard them. * Brad has asked if someone can assist to spear head the eToken issue so Cache Studio is not blocked for him on the servers. * TJ received his card reader. * Cecelia to follow through with looking at what Automated Testing Tools are available on the VA Network.   + TJ remarked it is his wish to use an automated testing tool. * Tony continue coding on the calls to HDR/CDS and configuration management. |
|  |