OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/21/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns |  | Bill Walsh | **P** |
| Naeem Mian |  | Rob Silverman |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Cecelia | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia informed the team that Josh was not available today therefore there are no further updates from the COR. * Brad requested a HL7 Developer. Bill reached out to Mike Montali and provide the following on the chat:   Do you know am HL7 developer that we can run a few things by (One VA Pharmacy)? maybe a 15min conversation  Montali, Mike A 2:44 PM Walt Grant is the HL7 Administrator. He works for Keith Cox. He might be a good contact  Grant, Walter [Walter.Grant@va.gov](mailto:Walter.Grant@va.gov) 501-229-2217   * Brad thought there may be some steps that could be bypassed but a 15 min conversation with an expert would conclude if such was the case. * TJ requires Cecelia to submit for Rational Access; He’s reviewing the test script process to determine how best to approach things going forward (in an effort to eliminate the updates to Excel) * Tom is reviewing the automated testing software that is available on the VA network. * Tom and Tony scheduling to get their PIV badge next week. Working with Kit. * Kathy submitted the updated baseline Software Design Document (SDD) to Tony. Tony updating with the VAeMI-Middleware information. Brad provided the VistA information and we believe that part is complete for what we know now. Cecelia wants to submit the baseline to the Architectural Review Board. |
|  |