OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/22/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland |  | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns |  | Bill Walsh | **P** |
| Naeem Mian |  | Rob Silverman |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Closed |  |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Brad/Tony | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |

| **Discussion Notes** |
| --- |
| * Kathy’s updates came from Email: Developing the User Guide initial draft; reviewing the VA OI&T Writing Standards and the VA Technical Writer’s Wiki to understand requirements for documents that need to be submitted to the VDL. Communicated GitHub to team. Waiting for Tony to submit the SSD for final editing. * Cecelia indicated that it has been confirmed that the project will fall within the VistA Maintenance ATO and we will not need to do a separate one. * Bill provided an update on eMI. There needs to be a follow up call and it is not scheduled until 1/6/16 and we will be pretty much on hold until then. He will be OOO until 1/4/16. * Brad indicated that he was able to get admin rights to his GFE. He will start the process of patching the VistA systems starting with S1. * TJ has been able to access Jazz and has been revising test scripts * Tony completed his eQIP. We will hold off until next week for the ETA Checklist |
|  |