OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/23/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray |  | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns |  | Bill Walsh | **P** |
| Naeem Mian |  | Rob Silverman |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Brad/Tony | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |

| **Discussion Notes** |
| --- |
| * Kathy walked through the Action Items and the following updates were made to the COR Action Item list:   + Bill gave 12/18/15 as the ‘closed’ date for the establishment of the 4-VistA instances on the VIP.   + Bill gave 1/6/16 as the due date for ‘Open Ports for eMI’.   + Brad agreed to the 12/29/15 date for validate VistA environment by applying all patches from May 2016. However, Brad has run into an issue regarding FTP access on the VIP. This is causing a delay but he’s working with others to gain this access.   + Bill gave 1/6/16 as the date for ‘MVI Service for VIP environment’. He said Josh has to fill out a 10-page form and will send one more follow up Email before he leaves but wasn’t certain when Josh was going to submit.   + Bill said to reach out to Cecelia for the 2-HDR tasks. Kathy to send Cecelia Email.   + Bill said to reach out to Cecelia for SDE task. Kathy to send Cecelia Email.   + Follow up with Cecelia on Create Risk Dashboard * Automated testing was discussed. Tom reported the software costs around $12,000. Kathy replied that we don’t need to purchase the software as it is available as a product on the VA Network. Kathy agreed to follow up with the access to both tools. * Backup and Restore processes were discussed and Bill requested Brad follow up with Sergio. Brad didn’t understand the restrictions of the 2-instances because space wise, the instances are only 90 GBs and would fit into the space provided. Brad to follow up on this item. * Brad has downloaded all the patches but can’t FTP to the VIP sites. |
|  |