OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/30/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns |  | Bill Walsh |  |
| Naeem Mian |  | Rob Silverman |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia did not have any COR meeting updates because the meeting was cancelled. * The team spent the time working on the OneVA Pharmacy ETA Compliance Checklist. Items were reviewed and Kathy was the scribe. Kathy to update the document and send to Bill Walsh for the outstanding item that needs more information to complete. |
|  |