OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/31/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher |  |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope |  |
| Chris Parns |  | Bill Walsh |  |
| Naeem Mian |  | Rob Silverman |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia did not have any COR meeting updates because the meeting was cancelled. * The team spent the time working through the Appendix of the Requirements Specification Document (RSD). Kathy to update the RSD and send to Cecelia for final signature. |
|  |