OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/04/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher |  |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns |  | Bill Walsh | **P** |
| Naeem Mian |  | Rob Silverman |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | 1/4/16 – Bill took ownership | Bill submitted Email to PD Mgrs. |  |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Bill reported the following:   + He submitted the request to 7 VA managers to obtain a MUMPS developer to assign as the reviewer of the Secondary Checklist.   + He sent Cecelia the HL7 Logical Link port information.   + Awaiting work from Josh on the MVI progress to complete/submit form.   + eMI meeting is scheduled for Wednesday 11:30 * Tony would like a meeting with HDR/CDS to exchange credentials. * Discussed section 6.5 and Tony shared we are not providing a service but we are fully consuming the HDR/CDS service. Kathy to update the SDD with Not Applicable and submit to Cecelia. * Tony discussed at a high level the installation process and said he would provide Kathy with an outline of the assumptions and steps. Kathy to develop a VistA Installation Guide and a VAeMI-Middleware Installation Guide. * Brad to provide the patch description and load to Forum. * TJ has made progress with Rational Quality Management (RQM) but will follow up with Cecelia on the supplemental information being requested. |
|  |