OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/05/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson |  |
| Kathy Coupland | **P** | Sherri Simons |  |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | 1/4/16 – Bill took ownership | Bill submitted Email to PD Mgrs. |  |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Tom is officially off the project. * Tony is getting his PIV card today. * Brad is having issues with VistA and FTP access. * Discussions about ports were held and there are many unknowns with getting the environment up for a full integration testing. The team is not resourced with the skills necessary to complete the stand up of a multi-VistA instances, VAeMI-Middleware, MVI, and HDR/CDS integrated environment on the Linus Servers. * Cecelia communicated to Bill after the meeting that these are the issues outstanding that need assistance:   + These are the subjects that we need help on initially.     - The ability to FTP to the VistA systems.  We need that set up.     - How to get general users the ability to log into the VistA systems.  We would like something similar to what the Bay Pines test lab has where a person configures Reflection with the set up information and it connects you directly to the VistA system prompting you for access/verify codes. (see attached document for the process)   + These are second on the critical list.     - What are the IP and ports?  Can we use what will be used in production?  Do we just pick an arbitrary port number?     - Do we have eMI instances already?  I understood that we would have 4 VistA systems and 2 eMI instances.   + A little longer (NLT 1/11/16)     - When will the set up so that the systems will connect from FORUM?  (We evidently have a connection to FORUM)     - Need to understand HDR in both the software that needs to be installed on the VistA system and the connection that the middleware will be using     - Connection to MVI * Bill to coordinate with VA associates and hold a meeting if possible. * TJ is getting ready to upload the workbook to RQM and would like a meeting with Cecelia and Kathy to review other pieces of supplemental information that may or may not be required. * Kathy working on manuals and submitted a request to Bill regarding example of VistA applications that currently integrated with eMI and HDR/CDS in order to review their installation and technical manuals. |
|  |