OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/06/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | 1/4/16 – Bill took ownership | Bill submitted Email to PD Mgrs. | 01/06/2016 |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Bill announced that it has been determined that the OneVA Pharmacy project is on the bleeding edge of using the VAeMI integration with all National VistA applications. * Cecelia and Bill reported no further communication with Ruth. * Brad reported that he would be willing to learn more about the Linux System Administration activities and take on tasks if he could be provided with a demo of installation one VistA. * Sherri recognized Brad’s comments about taking on additional tasks to establish development and testing environments and how this has pushed out the reject schedule. She announced the BITS Group contracts team is working with Josh on the contract. * Tony received his PIV card. Kathy agreed to assist Tony is signing on to the VA Network. * TJ is currently working on learning the importing of test cases and test scripts into the Rational Quality Management tool. He has been successful in loading examples and plans to test the entire spreadsheet. |
|  |