OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/08/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Ruth is to respond on eMI set up on the new development and integration environment no later than close of business day Friday the 8th. * MVI submission is still under review. * Bill submitted the question to Mark Kaufman about the table of IP addresses and VistA site number cross-reference file and provided a contact. * TJ wanted to know what is the next step with the VA Automation Testing tools. Kathy responded that in order to use them we needed Developer Desktop, which has been delayed. Cecelia stated we should wait and see what comes out of the decision for Developer Desktop access and/or GFEs issued. * Bill offered an Open Source testing tool as an option. * Brad stated he would work this weekend on the patch installation. * Kathy confirmed with Brad and Tony that Tony is not going to be able to work in the new environment unless he has a Developer Virtual Desktop as he needs Java, Maven, Putty, Developer suite, eMI, JDK/JRE. Brad also indicated he’ll need increased RAM on his Developer Desktop. |
|  |