OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/11/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Brad indicated things are at a stand still with applying all the patches to the VistA instance, as he can’t get Kernel patches. He is skipping things like imaging but is working to apply the remainders. He requested if Cecelia could get an LDAP account assigned he could use her assistance. Cecelia to follow up with Sergio. Brad made it to the end of February 2015 when the error occurred. He wasn’t certain of the next step and is at a stand still until resolved. He and Bill are reaching out to others for assistance via Email. * No response from Ruth on eMI. * No response on MVI. * Bill thought the Open Source Eclipse could be an option for automated testing. * TJ has sent his training certifications and filled out a new EP form as he selected the incorrect Josh Patterson. |
|  |