OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/12/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 12/30/2015 | Install Capture Agents on Servers and Client | Brad/Tony | Open |  |
| 12/30/2015 | Open Ports for Capture Agents to be Installed on AITC Server | Brad | Open |  |
| 12/30/2015 | Define the data to be captured | Brad | Open |  |
| 12/30/2015 | Run Tests to Capture Data | Brad | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Bill | Open |  |
| 12/14/2015 | HDR/CDS be backed up and restored | Cecelia / Bill | Open |  |
| 12/29/2015 | Determine steps to access VistA on the AITC for all members of the team who will be testing. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Brad indicated things are at a standstill with applying all the patches to the VistA instance, as he can’t get a Kernel patch to work. He is skipping things like imaging but is working to apply the remainders. There is an issue regarding the way Brad extracted the patches from OSHERA instead of Forum but Cecelia gave Brad the direction to move forward with the patches he pulled.   + Bill agreed to get involved in finding out what the steps are for Brad to take – all the components and steps needed – to make a unique instance and he’ll take ownership of the execution. Brad to send Bill an Email outlining his needs and Bill see what he can do to obtain the steps. * Reach out to Sergio to set up LDAP account for Cecelia. * Brad would like a list of bullet items or meeting with someone to learn what he needs to address for all environments (a cheat sheet) so he can manage more independently. * Josh has not heard back from Randy Brown about the Developer Desktop or GFE. * Tony is going to follow up again with TMS Help Desk in order to gain access to the training courses EP ISO requires. * TJ mentioned about the HDR/CDS synchronization of databases along with backup and restore. Brad too felt there needed to be an understanding of this process. Kathy to send Bill the list of HDR/CDS action items to review and determine if it is time to begin discussions with the HDR/CDS team. They may have options available to share on how other project teams processed automated testing, synchronization of database, and backup/restore procedures. * No word yet on MVI integration. * Cecelia is keeping HRD/CDS on standby so no need to engage them now. She believes their installation will be a non-event. * Brad has a build patient utility that he could tweak to make it work but in order to know if it is a valid solution, need to know more about the HDR/CDS and MVI integration and triggers. * Back and restore still outstanding but Brad is engaged in other things at the moment. |
|  |