OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/13/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **B** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

**Action Items List Being Maintained on Daily COR Meeting Notes**

| **Discussion Notes** |
| --- |
| * Bill is awaiting a response from Ruth as she gave an update during the daily IPT Stakeholder meeting that she is in progress of determining what options exist for the OneVA Pharmacy project. * MVI – Bill to follow up with Sonya. * Bill found out about an optical drive backup option. Will look into it further and start an Email trail discussion with Brad. * Brad believes he will be fully patched by Friday. * Brad has a meeting scheduled with ‘Keith’ (sp? Wasn’t certain on name) for pointers so can manage the environment more independently. * TJ working on developing reports out of Rational. * Josh gave okay for an Automated Testing demo. * GFEs are still up in the air but TJ submitted for an eToken when he submitted for Elevated Privileges. * Cecelia announced Grand Junction has agreed to be the 3rd IOC site. |
|  |