OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 01/20/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **B** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

**Action Items List Being Maintained on Daily COR Meeting Notes**

| **Discussion Notes** |
| --- |
| * Brad needs assistance to learn some of the System Administration steps and would like someone to watch over his shoulders on his first attempt; after which, he would feel comfortable on his own. He is not skilled in administration of Linux servers. He wondered if Brian Eller would be available. Bill or Cecelia to reach out to Brian. * Cecelia mentioned to Bill that she would forward the HDR/CDS Email that Jesse submitted the prior day so Bill could follow up on the tasks. * Bill mentioned to Cecelia that Patrick K. sent a note regarding an Implementation Manager. * Bill asked about LDAP accounts and Cecelia reported that Kathy received approval for her elevated privileges but TJ requested eToken on his and was awaiting additional approval. Tony had to resubmitted a new EP form and it was awaiting approval from Josh. * Cecelia said there are limited items for the IPT Agenda which would be the eMI discussion. * Bill stated he would follow up with Josh regarding the escalation of eMI to Sr. Leadership in order to give Ruth assistance * Cecelia instructed Tony to begin using the Fortify software to validate the code. * TJ reported he is moving along with RFT tasks that he can do without the software available but is working on the Excel workbooks and Java scripts. He reviewed the examples and stared creating the Excel workbook that he plans to send to Jerrilyn to validate. He is revisiting and extending the prototype test cases and has decided to use the Excel workbooks to capture the test response. TJ is off on Thursday January 21st but will pick back on this task on Friday. |
|  |