OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 02/17/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:00 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Bill Walsh | **P** | TJ Cope | **P** |

**Action Items Outstanding**

| Priority | Open / Closed | Origin  Date | Action Item | Owner | Due Date | Date Completed |
| --- | --- | --- | --- | --- | --- | --- |
| H | O | 12/09/15 | VA Access: TJ Process the Elevated Privileges (EP) Forms | Joshua cannot access; TJ will follow up with ISO 2/17 | 02/19/16 |  |
| H | O | 02/10/16 | Team awaiting updated project schedule with milestone dates | Cecelia/Mike Fauber | 02/19/16 |  |
| H | O | 12/22/15 | Team awaiting VAeMI Development & Testing Environment | Mike Fauber | 02/19/16 |  |
| H | O | 02/16/16 | Team awaiting VAeMI EDE Development Environment | Russ | 02/29/16 |  |
| H | O | 02/10/16 | Team waiting access to VAeMI Testing Environment | Ruth | 02/29/16 |  |
| H | O | 02/16/16 | Birali VA Network Access | Kit | 02/29/16 |  |
| H | O | 01/11/16 | Team waiting on GFEs | Josh | 02/19/16 |  |
| H | O | 02/05/16 | eToken for Tony, Kathy, TJ | Tony & Kathy – waiting on TJ | 02/29/16 |  |
| M | O | 02/12/16 | Team enter tasks on Rational Tool | Brad/Kathy/TJ/Tony | Waiting on Cecelia to provide training session |  |
| L | O | 12/09/15 | Smoke testing and ensure eMI box is set up and HDR/CDS access is available & MVI is working. | TJ Cope / Tony Burleson / Brad | TBD | OBE |
| L | O | 12/09/15 | Documentation: Send OneVA Pharmacy components to Initial Operating Capability (IOC) sites for testing | Brad Fisher / Tony Burleson | TBD |  |
| L | O | 12/09/15 | Testing: Validate software meets requirements via Skype | Rob Silverman work with TJ | TBD |  |
| L | O | 12/09/15 | Documentation: Develop Sustainment Transition Plan (Health Product Support possibility) | Cecelia / Bill / Joshua discuss Kathy to author | TBD |  |
| L | O | 12/30/15 | Open Ports for Capture Agents to be Installed on testing environment | Brad/Tony | TBD |  |
| L | O | 12/30/15 | SEDR: Define the data to be captured | Brad/Tony | TBD |  |
| L | O | 12/30/15 | SEDR: Run Tests to Capture Data | Brad | TBD |  |
| L | O | 12/30/15 | SEDR: Install Capture Agents on Servers and Client | Brad/Tony | TBD |  |
| L | O | 01/04/16 | Documentation: Patch Description and Install Guides (2) to Kayleen Zimmerman | Brad/Kathy | 03/24/16 |  |
| L | O | 01/21/16 | Apply patch 427 and 444 | Brad | 04/06/16 |  |

| **Discussion Notes** |
| --- |
| * It was announced that Sergio has stated that an EP form must be submitted by everyone. Sergio sent a spreadsheet to Cecelia and asked for her to fill out the information for all team members. Sergio needs a contact. Cecelia is considering Brad because he has the GFE but realizes that Tony is the person who will use the server. Brad agreed he would not have any need to access the server but would be a proxy for Tony. Once the proper paperwork is submitted and approvals granted he will begin to provision the system IDs. * Tony spoke about the possibility of TJ needed to see logs but both TJ and Tony thought that would not require having system admin access; as they would be view only. * Bill posted the system/vm: vaausovpappdev1 and LDAP group aac-dd-ovp-sysadmin * Birali may need to look over someone shoulder since he does not have VA network access. Kathy volunteered to be his proxy when Tony’s time zone is an issue. * TJ stated that if the software could be used to cause system exception, then he would have a need to be on as an admin, possibly. * Tony to follow up with Ruth on eMI license, software, and installation guide. * Tony to talk more with Birali about the Healthcare Connectivity pack but it was his understanding his coding was not going to be changed. But he will get clarity so that he can speak about it. Tony explained he developed in something called the JAVA compute mode and that exists in both versions and uses the same wrapper. * Kathy presented the question to Brad about calling the MVI to create the treating facility list. Brad fielded the question and then Kathy asked if that was still necessary. Tony then spoke up and stated that code in the porotype is not needed in the future state.   + Brad will have to change somethings in the MUMPS code to remove this processing. He will remove the call to MVI and adjust the HL7 message.   + Tony and Brad discussed about the filtering of the local instance prescriptions and Tony said he could do that filtering on his side. If the site matches the requesting facility, he will sort it out.   + Cecelia asked a question about the FQDN and Kathy replied that we received the XML file from Mark Kaufman’s group and that Kathy provided a dummy mockup of the file to Tony and Birali. They plan to use that in the VAeMI configuration until VAeMI has a solution. Cecelia didn’t recall receiving the XML Email from Kathy. Kathy to resend.   + Tony provide a high level overview of how the startup sequence in VAeMI will work and how the XML will be loaded as part of the configuration at start up.   + Tony asked Brad if there were any other calls that were being made from MUMPS besides this newly discussed MVI call. Brad said just the call to query the list of medications and then to build the partial or full refill.   + TJ is ready to submit the Master Test Plan to Kathy for technical editing and assistance.   + Tony planned to reconnect with Kathy to discuss the SDD and sequence diagrams.   + Tony and Kathy both plan to resubmit the eToken requests. |
|  |