OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Daily Scrum Meeting | | |
| **Date of Meeting:** | 12/14/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 2:30 pm-3:20 pm | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Birali Hakizumwami |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Tony Burleson | **P** |
| Kathy Coupland | **P** | Sherri Simons |  |
| Tom Bigelow | **P** | TJ Cope | **P** |
| Chris Parns | **P** | Bill Walsh |  |

**Action Items Outstanding**

| Action Item Origination Date | | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs | |
| --- | --- | --- | --- | --- | --- | --- |
| 11/02/2015 | Cecelia see if there is a pharmacy MUMPS developer that could do the secondary developer checklist. | Cecelia | Follow Up with Josh who is supposed to submit Resource Request |  |
| 12/07/2015 | Tony will send the internal VA links to Cecelia and she will provide the templates from those links.  This was identified as a requirement in the HDR SDD. | Tony / Cecelia | Open |  |
| 12/10/2015 | Follow up with the Network SEDR folks and provide them with the new environment so they can capture the packets. | Cecelia | Open |  |
| 12/11/2015 | Determine what testing artifacts are required. | Cecelia | Open |  |
| 12/14/2015 | Determine if MVI services will be available in the VIP environment to be able to connect patients that are added. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia shared that Loren stated Elevated Privileges are needed for people in the VIP environment (Brad reported later that he was told this means Users too.) * Kit is requesting non-PIV access for Tom and Tony. * Received Email stating that there is room to backup 2 of the 4 servers. Brad joining the meeting with Sergio and would find out the process. * Will need to determine how to set up and use the 4-servers once available. * Cecelia explained the process of how in the real world the VistAs speak to each other and services like Master Veteran Index (MVI) are available to crate the patient identity. Cecelia or Brad to understand if the VIP environment has all those services. * TJ to share his load edit patient data process and which fields are being established. * Tom shared the issue with the 32-bit and 64-bit software and he is not planning to move forward with any programming in the for the automated test scripts but is working on a Web Service for Tony.   + Kathy agreed to write an Excel macro if Tom would create a file out of the test scripts that contain the pass/fail status for each step.   + TJ re-evaluating the process to determine if he wants to use the Word tables to manually update instead of using Excel and the mail merge process. * Tony is working on the transformer with JUnit tests to transform the soap response from the HDR to the KTB^Q13 message. * Brad still has issues with the Innovation site. He is now setting his sights on the new environment and may need to have Administrative access to create domain names and perform other tasks. |
|  |