OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| **Date of Meeting:** | 11/05/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Gina Smith | **P** | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Gloria Smith | **P** | Narsala Susarla | **P** |
| Baron Woods | **P** | Rob Silverman | **P** |
| Lynn Sanders | **P** | Joshua Patterson |  |

**Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Closed Date \*closed items will roll off in 48-hrs |
| --- | --- | --- | --- | --- |
| 10/29/2015 | BITS Team to review HDR/CDS for anything missing from schema. Understand what is available in the HDR/CDS. Meet with HDR/CDS architect. | Cecelia | Meeting scheduled with HRD/CDS Architect at 2 pm 11/05/2015 |  |
| 10/29/2015 | Requirements Specifications Document (RSD) submitted for review to. | Cecelia | Document was baselined and sent to Josh; awaiting his signature. |  |
| 10/29/2015 | Send out Project Schedule to all members of the IPT & Stakeholder meeting. | Cecelia | In Progress |  |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY[ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia provided the following status:   + HDR/CDS Architect scheduled to meet with the OneVA Pharmacy Implementation team at 2 pm 11/05/2015.   + eMI meeting with OneVA Pharmacy Implementation team scheduled for 11/06/2015. eMI feedback stated the OneVA Pharmacy Implementation project was not on their radar. Will follow up with this group after the 11/06/2015 meeting.   + The Requirements Specification Document (RSD) has been baselined and awaiting Josh to sign. After which, it will be submitted to Lynn.   + Discussion around testing and is there any concurrent testing for UFT and IOC. Remarks made: if the test sites will conduct UFT in their test account prior to moving the software to production, then yes it is possible.   + Rob Silverman shared a discussion he held with Laura Pritelua who suggested the front end interface used by HRC Call Centers could be modified to include the OneVA Pharmacy module. It was asked if this be considered. However, it was understandable if this request was considered a scope change. They use the following routines:     - DVBA HRC MENU PHARMACY ... PSO HRC PROFILE/REFILL     - DVBA HRC MENU PHARMACY CC ... PSO HRC PROFILE/REFILL     - ACTION ITEM: Brad to take a look at these modules to provide a high-level review of effort.   + Rob to send a list of the HRC Call Center sites. He provided the following information via Email after the meeting,   Ann... good morning.  Can you send me a list of VISNs/Sites contracted with the HRC Call Center for pharmacy services?  Case, Ann, HRC 11:51 AM  Hi Rob!  VISNS 1, 2, 4, 6, 17.  Boise from 20 and Augusta & Columbia from 7.  Silverman, Robert 11:52 AM  Perfect.  The OneVA Pharmacy innovation may look to identify a test site from that area.  Case, Ann, HRC 11:52 AM  Thanks, we're happy to play. :) |
|  |