OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| **Date of Meeting:** | 11/12/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

Agenda for today:

* Discussion about IOC sites
* Volume of how many remote Rx refills per day?
* Update on the project for both HDR and eMI
* Status of RSD signature

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Gina Smith |  | Brad Fisher |  |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons | **P** |
| Gloria Smith | **P** | Narsala Susarla |  |
| Baron Woods | **P** | Rob Silverman | **P** |
| Lynn Sanders | **P** | Joshua Patterson |  |
| Marissa (?) | **P** |  |  |

**Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Reported Closed Date |
| --- | --- | --- | --- | --- |
| 10/29/2015 | BITS Team to review HDR/CDS for anything missing from schema. Understand what is available in the HDR/CDS. Meet with HDR/CDS architect. | Cecelia | Closed | 11/12/2015 |
| 10/29/2015 | Requirements Specifications Document (RSD) submitted for review to. | Cecelia/Lynn | Lynn sent document to Mike Valentino for signature 11/4/2015; waiting response. |  |
| 10/29/2015 | Send out Project Schedule to all members of the IPT & Stakeholder meeting. | Cecelia | Closed | 11/12/2015 |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY[ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |
| 11/05/2015 | eMI meeting to be held with OneVA Pharmacy Implementation Team | OneVA Pharmacy Team | Closed | 11/12/2015 |
| 11/12/15 | Provide recommendations for IOC sites | Rob | Open |  |
| 11/12/15 | Provide an more exact estimate of volume | Rob | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia provided the following status:   + The Requirements Specification Document (RSD) has been baselined and awaiting Mike Valentino’s signature. Lynn to follow up.   + IOC testing sites. Rob will solicit sites and will follow up within the next two weeks with this group.   + Rob provided an estimate Rx volume to be 10-100 prescriptions per site per day.   + HDR/CDS team meeting with OneVA Pharmacy team went well. Only issue is that the HDR/CDS is within the VA footprint and the OneVA Pharmacy module is being developed in the Innovations Sandbox. Working on solutions.   + eMI team meeting went well and eMI leadership decided to allow the OneVA Pharmacy project to be treated as a self-service model.   + The HDR/CDS team received the OneVA Pharmacy Implementation project schedule. |
|  |