OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| **Date of Meeting:** | 11/19/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

Agenda for today:

* Using VA ForumForUs (F4U) for Training/National Roll Out - Kathy
* Follow up on IOC sites – Rob
* Follow up on volume estimates - Rob
* Reminder no meeting next week

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Gina Smith |  | Brad Fisher | **P** |
| Cecelia Wray | **P** | Josh Temkin |  |
| Kathy Coupland | **P** | Sherri Simons |  |
| Gloria Smith | **P** | Narsala Susarla | **P** |
| Baron Woods | **P** | Rob Silverman | **P** |
| Lynn Sanders |  | Joshua Patterson |  |

**Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Reported Closed Date |
| --- | --- | --- | --- | --- |
| 10/29/2015 | Requirements Specifications Document (RSD) submitted for review to. | Cecelia/ Lynn | Closed | 11/19/2015 |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY[ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |
| 11/12/2015 | Provide recommendations for IOC sites | Rob | In Progress: Fayetteville, AR in; Denver possibility; hoping for others. |  |
| 11/12/2015 | Provide a more exact estimate of volume | Rob | Closed Low 4 patients per site per day; high 100 patients per site per day; average 20-30 patients per site per day | 11/19/2015 |

| **Discussion Notes** |
| --- |
| * Kathy discussed using the VA ForumForUs site for the OneVA Pharmacy Training Community & National Roll Out   + Rob had no objection as long as communication (e.g., Emails) were sent when activity occurs on the site to prompt the user to sign in. * IOC testing sites. Rob received interest from Fayetteville, AR. Mr. Hodge is the point-of-contact and is working to obtain consensus among all those who will be involved in the testing. Rob stated he has made contact with Denver and is strongly encouraging their involvement. More to come. * Rob gave an update on the analysis of patients who have actively visited more than one VA site and filled a script (approximately 155,000 patients over a year). Here are the estimated volumes:   + Low: 4 patients per site per day   + High: 100 patients per site per day   + Average Estimation: 23-30 patients per site per day. * No other topics discussed; Cecelia reminded everyone that next week was a Holiday therefore there will not be a meeting. Next meeting schedule is December 3, 2015. |
|  |