OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| **Date of Meeting:** | 12/10/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

Agenda for today:

* Analysis request
* Promoting OneVA Pharmacy to veterans (IOC)
* Exact match only for refills
* Update on VIP, HDS, and eMI
* Introduction of HDS resources
* Introduction of VIP Resources

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Brad Fisher | **P** | Josh Temkin |  |
| Cecelia Wray | **P** | Sherri Simons | **P** |
| Kathy Coupland | **P** | Narsala Susarla |  |
| Gloria Smith | **P** | Rob Silverman | **P** |
| Baron Woods | **P** | Joshua Patterson |  |
| Lynn Sanders |  | Naeem Mian | **P** |
| Chris Parris | **P** | Bill Walsh | **P** |
| Loren Behuniak | **P** |  |  |

**Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Reported Closed Date |
| --- | --- | --- | --- | --- |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY[ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |
| 11/12/2015 | Provide recommendations for IOC sites | Rob | In Progress: Fayetteville, AR in; Denver possibility; hoping for others. |  |
| 12/10/2015 | Provide recommendation for IOC test patients | Rob / Cecelia |  |  |

| **Discussion Notes** |
| --- |
| * Cecelia asked if Rob could provide some analysis on which sites had the biggest potential to refill remote prescriptions. Rob ran the query and one of the results was:   + Denver to Sheridan - 167 common patients with fills of the same Rx (723 total Rx’s) (Rob has patient names – but still different than test patients * Rob suggested that we use controlled test cases to use for IOC testing. He also has a query that can identify test patients they maintain on the sites for – in order to test on production systems but not having actual patients. VA maintains some test cases within their production environment for such cases. * During the discussion Rob provided some specifics about the sites and patients but as a follow up and in preparation for testing, an action item would be to obtain an Email from Rob regarding test sites, test patients, and prescriptions.   Information provided on the chat window:  660 - SALT-LAKE 575 - GRAND-JUNCT  666 – SHERIDAN  442 CHEYENNE   * Discussions continued about drug matching logic and the below example was used. Rob gave an example about a local site creating a drug with the same product id as is being used in the National Drug File, however, using a different brand of the drug. The group debated on the approach for the OneVA Pharmacy logic and how it should be addressed. Here are the two drugs used during this discussion:   + IBUPROFEN 400MG TAB   + IBUPROFEN (MOTRIN) 400MG TAB * Rob reviewed two sets of scenarios (regarding drug matching) which required the software to be able to determine a specific logic in the event one scenario was performed then gave some thoughts if the opposite situation occurred. Time ran out for the discussion to complete so Cecelia requested Rob to join the OneVA Pharmacy Daily Scrum meeting. Rob will join on the 15th.   + Rob did provide feedback stating he did not wish for the coding to turn into something so restrictive making it impossible for refills to occur however he thought there were other data fields that could be reviewed to determine an exact match. * Naeem identified a scenario that isn’t being addressed today by the OneVA Pharmacy software. The remote process will not provide the ability for the Pharmacist to document (within the system) any discussion related to the patient’s consultation and possible revelation of taking other over the counter medicines or medicines received at other pharmacies that are not documented on the VAs platform. (Note, Kathy will document this in the Lessons Learned document.) * Cecelia shared the VistA Intake Program has accepted the OneVA Pharmacy into their process. She introduced Bill Walsh the Project Manager and welcomed him to the team. She also welcomed the Health Product Support (HPS) team members Chris Parris and Naeem Mian. * Cecelia shared she is in contact with the eMI team point-of-contact to discuss the new environment being provided to the OneVA Pharmacy team by the VistA Intake Program. |
|  |