OneVA Pharmacy Implementation

**Meeting Information**

|  |  |  |  |
| --- | --- | --- | --- |
| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| **Date of Meeting:** | 12/17/2015 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

Agenda for today:

* Status of IOC sites – Rob
* Who will be doing UFT – Rob/Lynn
* Update on VIP servers and connections

|  |  |  |  |
| --- | --- | --- | --- |
| Attendee Name (P=Present) | | | |
| Brad Fisher |  | Josh Temkin |  |
| Cecelia Wray | **P** | Sherri Simons | **P** |
| Kathy Coupland | **P** | Narsala Susarla |  |
| Gloria Smith |  | Rob Silverman | **P** |
| Baron Woods |  | Joshua Patterson |  |
| Lynn Sanders |  | Naeem Mian | **P** |
| Chris Parris |  | Bill Walsh | **P** |
| Loren Behuniak |  | Mark Bulson | **P** |

**Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Reported Closed Date |
| --- | --- | --- | --- | --- |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY [ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |
| 11/12/2015 | Provide recommendations for IOC sites | Rob | Denver in; Salt Lake City highly probable; Reaching out to Sheridan WY |  |
| 12/10/2015 | Provide recommendation for IOC test patients | Rob / Cecelia |  |  |

| **Discussion Notes** |
| --- |
| * IOC: Rob shared that Denver was an ‘in’ for one of the 3-IOC sites; Salt Lake City is considering however, may need to fill out a process document and submit in order to gain their engagement. Sheridan WY is also in consideration but Rob believes his Email went unanswered because the point-of-contact is out of the office. Rob to follow up. * UFT: Rob indicated that someone from PMB and possible a couple of people from the IOC sites. It was shared that Elevated Privileges (EP) may be needed for the IOC users testing OneVA Pharmacy in the VIP environment. Rob indicated if this is so, it may reduce the possible suite of users since EP requires background checks. Cecelia and Bill will continue communications to get a final understanding. * Servers: Cecelia provided an update on the VIP servers: The servers are being spun up. Enterprise Operations will then need to do some configuration. We are in discussion with eMI about their connection into these servers; HDR/CDS people wait for the servers to become available to determine if HDRDAT is install or not. They will be willing to assist if it is not. Bill Walsh is moving forward to get a determination about whether MVI Services can be connected in the OneVA Pharmacy VIP environment. |
|  |