OneVA Pharmacy Implementation

**The image displays the VA logo.

Meeting Information**

| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| --- | --- | --- | --- |
| **Date of Meeting:** | 01/07/2016 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

Agenda for today:

* Overview of the project
  + Discussion of project dashboard
* IOC Sites

| Attendee Name (P=Present) | | | |
| --- | --- | --- | --- |
| Patterson, Josh | **P** | Bulson, Mark | **P** |
| Behuniak, Loren | **P** | Coupland, Kathy | **P** |
| Wray, Cecelia | **P** | Crespo, Pamela | **P** |
| Cortright, Michael | **P** | Fisher, Brad | **P** |
| Teague, Kit | **P** | Littlefield, Patrick | **P** |
| Cross, Heidi | **P** | Mian, Naeem | **P** |
| Meyer, Nancy | **P** | Parris, Chris | **P** |
| Mingo, Fred | **P** | Roseland, Patricia | **P** |
| Reese, Yolanda | **P** | Walsh, Bill | **P** |
| Silverman, Robert | **P** | Waltman, Dave | **P** |
| Woods, Baron | **P** |  |  |

**The image displays the VA logo.
Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Reported Closed Date |
| --- | --- | --- | --- | --- |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY [ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |
| 11/12/2015 | Provide recommendations for IOC sites | Rob | Denver in; Salt Lake City highly probable; Reaching out to Grand Junction |  |
| 12/10/2015 | Provide recommendation for IOC test patients | Rob / Cecelia |  |  |

| **Discussion Notes** |
| --- |
| * Cecelia walked the audience through the OneVA Pharmacy Executive Dashboard (see below). She fielded questions related to the schedule of Initial Operating Capability (IOC\_ site testing. A concern was brought up that if the schedule passes the end of March, this could present a problem. * IOC: Rob shared that Denver was an informal ‘in’ for one of the 3-IOC sites; Salt Lake City is also an informal ‘in’ however, Sheridan WY is no longer an option so he has reached out to Grand Junction. Rob to follow up. * IOC: Cecelia reported that there may be an issue related to the installation of VAeMI-Middleware in the IOC test environments. If this becomes an issue, all IOC users will require Elevated Privileges (EP). * Training: A question was raised about training for the National Roll Out. Cecelia provided that it will be released in documentation format since the medication profile screen is something the Pharmacist use today. The remote prescription will be displayed. * Marketing for Veterans: A question was raised if there are plans to market this to Veterans. At this time, nothing has been discussed. Plans were to wait until the success of the rollout. * Mitigation for Inventory and Billing Issues: Rob indicated there was a file being created that contains the remote data therefore sufficient data would be available but as part of this delivery, nothing is being done with the data to assist in the need to correct inventory and billing issues. |
|  |



