OneVA Pharmacy Implementation

**The image displays the VA logo.

Meeting Information**

| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| --- | --- | --- | --- |
| **Date of Meeting:** | 01/14/2016 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

Agenda for today:

* Project Update (Cecelia) – see below
* Funding Request (Joshua)
* IOC Test Sites (Cecelia)

| Attendee Name (P=Present) | | | |
| --- | --- | --- | --- |
| Patterson, Josh | **P** | Bulson, Mark | **P** |
| Behuniak, Loren |  | Coupland, Kathy | **P** |
| Wray, Cecelia | **P** | Crespo, Pamela |  |
| Cortright, Michael | **P** | Fisher, Brad | **P** |
| Teague, Kit | **P** | Littlefield, Patrick | **P** |
| Cross, Heidi |  | Mian, Naeem | **P** |
| Meyer, Nancy | **P** | Parris, Chris | **P** |
| Mingo, Fred | **P** | Roseland, Patricia |  |
| Reese, Yolanda |  | Walsh, Bill | **P** |
| Silverman, Robert |  | Waltman, Dave |  |
| Woods, Baron |  | Ann Chu | **P** |
| Dale Johnson | **P** | Thomas McGloine | **P** |
| Kim Meneguzzo | **P** | Roberto Santos | **P** |
| Cindy Seburn | **P** | Steve Spencer | **P** |
| Lyn | **P** | Gloria Smith | **P** |
| Russ Holt | **P** | Ruth Beltran-West | **P** |

**The image displays the VA logo.
Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Reported Closed Date |
| --- | --- | --- | --- | --- |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY [ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |
| 11/12/2015 | Provide recommendations for IOC sites | Rob | Closed | 01/14/16 |
| 12/10/2015 | Provide recommendation for IOC test patients | Rob / Cecelia | Open |  |
| 01/07/16 | IOC site have VA-eMI Middleware components to perform testing else Elevated Privileges needed for AITC access. | Cecelia | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia walked the audience through the OneVA Pharmacy Executive Dashboard (see below). * IOC: Grand Junction has agreed to be the 3rd IOC site.   Grand Junction Health Care System  2121 North Avenue Grand Junction, CO 81501  Director:  Marc A. Magill   * GFE / Developer Desktops: Bill provided this update regarding Developer Desktops: OITFO Citrix team only created like 100 of those as a pilot. There isn't capacity for everyone to have one nor has any requirements document ever been written for on. Most want an OITFO Developer Desktop because they want admin rights. Frankly if they need that they really should be issued GFE and vetted via the ePAS process.   + Josh asked the question if anyone could assist in resolving the understanding that GFEs are not available. Roberto offered assistance via VACO. Bill and Roberto to discuss options and provide feedback back to Josh.   + Contract modification required for the OneVA Pharmacy team to receive GFEs. If a GFE is not provided to the OneVA Pharmacy middleware developer, the project will hit a show stopper. * EMI: The eMI team is attempting to query the current projects that are in flight for migration to eMI to see if OneVA Pharmacy can be swapped out in place of another project. It was discussed that the National Roll Out date for OneVA Pharmacy has been extended from the original March date to May 10th. * OneVA Pharmacy Architecture Meeting: Chris and Naeem requested to be invited to a OneVA Pharmacy Architectural meeting * Budget: An additional funding request was discussed for about $500,000. Russ took the subject and shared the average cost to take a project from development into production runs around $300,000 and there is the additional sustainment cost of $200,00. Loren will be able to provide Josh more details offline. * MVI: Josh is in Email exchange with Sonya and hopes to bring this to success soon. |
|  |

