OneVA Pharmacy Implementation

**The image displays the VA logo.

Meeting Information**

| **Discussion:** | OneVA Pharmacy Implementation Weekly IPT & Stakeholder Meeting | | |
| --- | --- | --- | --- |
| **Date of Meeting:** | 01/21/2016 | **Location:** | Teleconference |
| **Facilitator:** | Cecelia Wray | | |
| **Time:** | 12:30 – 1:00 pm EST | | |

Agenda for today:

* Project Update (Cecelia) – see below
* GFE/Contract Modification (Joshua)
* Action Items:
  + Provide recommendations for test patients – Closed; we will use test patients
  + IOC sites should be changed to individuals doing UFT requiring EP
  + Schedule middleware overview for Health Product Support (HPS) and Ruth

| Attendee Name (P=Present) | | | |
| --- | --- | --- | --- |
| Behuniak, Loren |  | Coupland, Kathy | **P** |
| Bloch, Jaculyn | **P** | Fox, Kirk | **P** |
| Cortright, Michael | **P** | Fisher, Brad |  |
| Cross, Heidi |  | Mian, Naeem |  |
| Holt, Russ | **P** | Beltran-West, Ruth | **P** |
| Johnson, Dale | **P** | McGloine, Thomas |  |
| Lilly, Tomi | **P** | Poteet, David | **P** |
| Meneguzzo, Kim | **P** | Santos, Roberto | **P** |
| Meyer, Nancy | **P** | Parris, Chris | **P** |
| Mingo, Fred |  | Roseland, Patricia |  |
| Patterson, Joshua |  | Bulson, Mark |  |
| Reese, Yolanda | **P** | Walsh, Bill | **P** |
| Sanders, Lynn |  | Smith, Gloria |  |
| Seburn, Cindy |  | Spencer, Steve | **P** |
| Sigley, Roger | **P** | Susarla, Narasa | **P** |
| Silverman, Robert | **P** | Waltman, Dave |  |
| Teague, Kit |  | Littlefield, Patrick |  |
| Teague, Lyn | **P** | VanCamp, Philip | **P** |
| Woods, Baron | **P** | Chu, Ann | **P** |
| Wray, Cecelia | **P** | Crespo, Pamela | **P** |

**The image displays the VA logo.
Action Items Outstanding**

| Action Item Origination Date | Action Item | Owner | Status | Reported Closed Date |
| --- | --- | --- | --- | --- |
| 11/05/2015 | Review: [DVBA HRC MENU PHARMACY [ [PSO HRC PROFILE/REFILL] for possible use of the OneVA Pharmacy module. | Brad | Open |  |
| 12/10/2015 | Provide recommendation for IOC test patients | Rob / Cecelia | Closed | 01/21/2016 |
| 01/07/16 | IOC site have VA-eMI Middleware components to perform testing else Elevated Privileges needed for AITC access. | Cecelia | Austin will provide a script to avoid individuals requiring EP | 01/21/2016 |
| 01/21/2016 | GFEs needed for OneVA Pharmacy team members. | Joshua | Open |  |

| **Discussion Notes** |
| --- |
| * Cecelia walked the audience through the OneVA Pharmacy Executive Dashboard (refer to the Dashboard and General comments below).   + 4-VistA instances are not up as of yet therefore the project has lost one additional week in its project schedule. * IOC: All 3-sites reported last week are in agreement to participate in the OneVA Pharmacy IOC evaluation. They will use their test patients, maintained on their production VistA, for this evaluation. * User Functional Testing (UFT) will be performed on the Austin servers. There was a concern about ICO site members having to obtain Elevated Privileges. * GFE. Joshua updated via Email to Cecelia that he is working on obtaining the GFEs for the OneVA Pharmacy team members but a contract modification is necessary. In progress. * EMI: Ruth reported the meeting to get OneVA Pharmacy project into the integration program is tomorrow, Friday the 22nd of January. * HDR/CDS: Meeting with team went well; HDR/CDS very helpful and engaged in establishing necessary connections for HDR/CDS to be able to integrate the addition of new patients to the OneVA Pharmacy development and integration VistA instances, assuring the patient and prescription information make it to the HDR/CDS Oracle repository, where the OneVA Pharmacy software will query. * MVI: A SQA resource was assigned to the project to establish the connection with Stage1A in the testing environments. In progress. |
|  |



